# Purpose and Scope

This plan covers change management for the Meridian S/4HANA rollout across Finance, Procurement and Logistics. It is reviewed weekly at the Thursday cadence.

# Stakeholder Engagement

Change network stands at 14 named champions across 6 sites. Site 6 (Porto) has no champion and recruitment is with the site lead.

# Communications

Wave 1 go-live comms drafted and with the sponsor for review. Intranet hub is live.

# Risks and Issues

Top risk remains Logistics super-user availability during peak season; mitigation under discussion with the Ops director.

# Activity Schedule

| Activity ID | Activity | Owner | Status | Due Date |
| --- | --- | --- | --- | --- |
| CM-01 | Change impact assessment - Finance | R. Iyer | Complete | 2026-07-31 |
| CM-02 | Change impact assessment - Logistics | R. Iyer | In Progress | 2026-08-21 |
| CM-03 | Champion network stand-up | S. Brandt | In Progress | 2026-08-28 |
| CM-04 | Go-live comms pack | S. Brandt | In Progress | 2026-09-04 |
| CM-05 | Training needs analysis - Wave 2 | R. Iyer | Not Started | 2026-09-18 |